IEEE-SA Standards Board Extension Request

Revised 6 December 2000

1.  Date of Request: 17-Sep-03

2.  Assigned Project Number: P1450.3

3.  Project Title: Standard for Extensions to Standard Test Interface Language (STIL) (IEEE Std. 1450-1999) for Tester Target Specification

a. Name of Working Group(WG): 1450.3

b. Name of Working Group Chair: Tony Taylor

c. Name of Sponsoring Society and Committee: TTTC

d. Name of Sponsoring Committee Chair: Adam Cron

4.  Contact Information (Contact should be the person who will answer any questions concerning this extension request):

a. Name: Tony Taylor

b. Telephone: 650-962-8992

c. FAX: 650-962-8992

d. EMAIL: t.taylor@ieee.org

5. Statement of why an extension is required. If this is a request for an additional extension, please state why you believe that this extension request will be your final request, and the reason for this additional extension. The working group has been active since the PAR was created in 6/99 - the work being conducted in bi-weekly phone conference, and yearly face-to-face at ITC. A multitude of issues have been work through involving multiple ATE vendors. All on the working group are now of the opinion that we are close to a working standard.

Getting to this point has taken us longer that anticipated, however, this extension to the STIL standard is as essential as ever. We are expecting to start the ballot process by the end of this year - 2003.

Records of our work are available at: http://grouper.ieee.org/groups/1450/dot3/index.html

6. History

a. When was the PAR first approved? 26-Jun-99

b. When did you begin writing the first draft? 2000

c. How many people are actively working on the project? 10

d. How many times a year does the working group meet in person? 1

e. How frequently is a draft version circulated to the working group via electronic means? 2 weeks

7. Document Progress

a. How much of the Draft is stable? 80%

b. How many significant work revisions has the Draft been through? 8

c. Briefly describe what the development group has already accomplished, and what remains to be done. The language is very stable now. The emphasis is on defining the syntax in a way that is clear and understandable to a new user. Earlier this year we conducted a pre-ballot review involving 6 reviewers (outside of the working group). That input has now been processed and appropriately worked into the standard. We feel now that we are well positioned to begin balloting soon.

8. Project Plan

a. When did/will IEEE sponsor balloting begin? 15-Jan-04

b. When do you estimate that the final IEEE Sponsor ballot will be completed? 1-Aug-04

c. When do you expect to submit the proposed standard to RevCom? 1-Sep-04

d. Do you see value in help or mentoring from the Standards Board staff to meet your projected schedule?  If so, what kind of help would be useful? It would be helpful to the overall process if the IEEE editor could get involved sooner - i.e., once it is clear that there is sufficient support that the ballot is highly likely to succeed.

9. Additional Extensions

a. Is this the first request for an extension?  (If yes, please do not go any further.  You have completed the form.)

b. If not, when was the previous extension approved?

c. How much additional time is needed to complete the project? 1 years

After completion of this form, please e-mail this to the NesCom Administrator at nescom-admin@ieee.org.  Confirmation of submittal will be sent on receipt of this request.