IEEE P802.11
Wireless LANs

Timeline Proposal

Date:	May 10, 1999

Author:	Patrick Kinney

Interemec Technologies

Cedar Rapids, Iowa
	Phone: 319.369.3593
	Fax: 319.369.3299
	e-Mail: kinneypw@norand.com

Prior to July

- Prepare Usage model/criterion draft

# July, 99

- Vote on leadership committee

- Vote on rules

- Define liaison arrangements

- Draft the call for proposal

- Call for proposed implementations, applications, criteria

- Announce timelines for CFP

- Define team for BT

- Define team for Firefly

- Define team for 802.11 lite

- Define sub-committee group on usage model/criteria for evaluation

# September, 99

- Review/vote on usage model

- Review/vote on criterion

- Review/vote on call for Proposal

- Issue Call for Proposal

- Initial presentations on BT, Firefly, 802.11 lite

- Evaluate presentations on criterion

# November, 99

- Formal responses to call for proposal

- Criteria sub-committee works on reformatting proposals into a comparison matrix

- WG evaluation of each submission against criteria

- Proposal teams meet to work on proposal issues and criteria issues.  Teams to start to work with their respective bodies to assure concurrence.

- Criteria team refines matrix

# January, 00

- Final presentations on comparison matrix comparing the proposals

- WG vote on the proposals, choose direction

- Formulate PHY Task Group, start draft

- Formulate MAC Task Group, start draft

- Formulate LLC Task Group? Start draft

- Formulate a subcommittee to define coexistence strategy

- Formulate a subcommittee to define interoperability

- Form a sub-committee towards harmonization of disparate standards and define possible enhancements

- Form a sub-committee on framework for draft specification

# March, 00

- Review initial draft of PHY and MAC/PHY interface

- Review initial draft of MAC and MAC/PHY, MAC/LLC interfaces

- Review initial draft of LLC and MAC/LLC interface

- Review initial draft of coexistence strategy

- Review initial draft of interoperability

- Review harmonization committee’s results

- Finalize framework for draft specification

# May, 00

- TG vote on PHY

- TG vote on Mac

- TG vote on LLC

- WG vote on PHY

- WG vote on Mac

- WG vote on LLC

- Start compilation of PHY, MAC, LLC into draft.

# July, 00

- Review draft compilation of PHY, MAC, LLC.  Work coexistence and interoperability into draft.

- Prepare draft for circulation

- Submit for ballot to WG

- Issue WG letter ballot

# September, 00

- Work on no vote resolutions

- Recirculate WG letter ballot

# November, 00

- Work on no-vote resolutions

- Prepare Sponsor ballot

# January, 01

- No vote resolution

- Re-circulate Sponsor ballot

# March, 01

- Forward to ExCom