## Slide 1
Bob Heile, Chairman
P802.15 Working Group Status Presentation to IEEE 802 Standards Executive Committee July 5, 1999

## Slide 2: P802.15 Working Group Presentation
Activity Since March 1999
  getting the word out
  meetings
  liaison activity
Objectives/Missions/Timelines
Objectives for July Plenary

## Slide 3: Getting the Word Out
Press Release-March 1999
Articles:
  802 Perspectives Column-July 1999
  Special Edition of Personal Communications Magazine-Dec 1999
Web Site
Liaison Letter
Speaking Engagements
  MMAC/PC ---Chiba, Japan May 1999
  Bluetooth99 Developers Conference ---London, June 1999
  IETF45, MobileIP WG ---Oslo, Norway, July 1999
  RAWCON ---Denver, August 1999
  ISWC ---San Francisco, October 1999
Public Reflector

## Slide 4: Summary of WG Meetings
Weekly Telecons for the Advisory Committee
Ad Hoc WGAC Meeting in Chiba, Japan ( with 802.11), May 1999
  Finalized draft of 802.15 rules and document structure, reviewed Marcom activities, set liaison agenda, established meeting schedule and proposed project timeline.
Ad Hoc WGAC Meeting in London,UK, June 1999
  Reviewed gameplan for July plenary, established meeting objectives for joint session with Bluetooth, finalized Call for Proposal
Joint Meeting with Bluetooth in London, UK, June 1999
  Review standards process and agree on a proposed working relationship/timeline

## Slide 5
Liaison Objectives
Promote the IEEE P802.15
Promote the IEEE as a Value Add

## Slide 6: Liaison Status
    Bluetooth Special Interest Group
    Home Radio Frequency Working Group (HRFWG)
    Internet Engineering Task Force (IETF)
    Wireless Access Protocol (WAP) Forum
    Wireless Data Forum
    ATM Forum Wireless ATM (WATM) Working Group
    ETSI Broadband Radio Access Networks (BRAN) Project
    Infrared Data Association (IrDA)
    Wireless LAN Alliance (WLANA)
    Department of Transportation, Federal Highway Agency and Intelligent Transportation Systems
    Dedicated Short Range Communications Task Group
Letters were sent to:

## Slide 7
Liaison Negotiations
Bluetooth SIG
  Continue ongoing liaison
  Resolve IPR and Copyright
  Draft a mutual timeline, circulate to SIG for approval
  Structure plan to recast version1.0 L2CAP and below into a draft standard format
HomeRF HRF-Lite
  Continue ongoing liaison
  Next Meeting Date July, 1999

## Slide 8: Thoughts on Objectives/Missions/Timelines
Success means:
To be recognized by companies as the place to go for WPAN functionality in their products
To have users demand P802.15 compliance as a minimum requirement of product functionality

## Slide 9
Thoughts on Objectives/Missions/Timelines
Need a sponsor ballot approved standard sooner than later- target should be Nov 00
Needs to be recognized by Bluetooth, HomeRF and 802.11
Good enough(meets market need for functionality) vs perfect is an acceptable trade-off for speed in delivery of a standard.
Absolutely need coexistance
Have more flexibility on interoperability solutions
Additional PARs are likely for
  HomeRF/Kodak
  Ultra low power/low cost/low data rate requirements
  Bridging
  Interoperability

## Slide 10
Objectives for July Plenary
Monday- set the stage, review the gameplan for the week, point attendees to the web or flash card for copies of draft rules and other documents for review ahead of time.
Tuesday- detailed presentations on WG objectives, proposed operating rules and liaison activities
Wednesday- Review project action plan and call for proposals, joint meeting with .11, review draft standard outline, organize committees for first draft, review BT spec
Thursday- Begin formal voting on Officers and rules, hear submissions, if any, in response to the CFP.

## Slide 11: P802.15 Proposed Rules
Base is common with revised 802.11, which is based on 802.3
Streamlined a few procedures to make meetings go more smoothly
Added recommended procedures as guidelines

## Slide 12
Kick-off Process
To obtain voting rights at the Thursday morning session of this meeting, you must attend at least 5 of the six sessions Monday, Tuesday, and Wednesday and the session on Thursday morning.
If you are planning on attending at least 75% of the sessions and becoming a voting member, please declare it during sign-in on Monday or Tuesday morning. You will be eligible to receive the Standards CD on Wednesday after 2pm.
Formal voting will begin on Thursday morning. At sign-in you will receive a voting token.