3GPP TSG RAN Meeting #65	RP-141664

- Edinburgh, Scotland, 9 - 12 September 2014	revision of RP-141646

- Source:	Ericsson, Qualcomm, Huawei, Alcatel-Lucent

- Title:	Study on Licensed-Assisted Access using LTE

- Document for:	Approval

Agenda Item:	14.1.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title:	Study on Licensed-Assisted Access using LTE

## Acronym:	FS_LAA_LTE

## Unique identifier:

NOTE:	If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI. Please tick (X) the applicable box(es) in the table below:

| This WID includes a Core part |  |
| --- | --- |
| This WID includes a Performance part |  |

## 1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

| X | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

NOTE:	Core, Performance and Testing parts of RAN WIs are usually Building Blocks.
If you are in doubt, please contact MCC.

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

The fast uptake of LTE in different regions of the world shows both that demand for wireless broadband data is increasing, and that LTE is an extremely successful platform to meet that demand.

At the same time, unlicensed spectrum is more and more considered by cellular operators as a complementary tool to augment their service offering.

Unlicensed spectrum can never match the qualities of the licensed regime. However, those solutions that allow an efficient use of it as a complement to licensed deployments have the potential to bring great value to 3GPP operators, and, ultimately, to the 3GPP industry as a whole. Given the widespread deployment and usage of other technologies in unlicensed spectrum for wireless communications in our society, it is envisioned that LTE would have to coexist with existing and future uses of unlicensed spectrum. Existing and new spectrum licensed for exclusive use by IMT technologies will remain fundamental for providing seamless coverage, achieving the highest spectral efficiency, and ensuring the highest reliability of cellular networks through careful planning and deployment of high-quality network equipment and devices.

Complementing the LTE platform with unlicensed spectrum is a possible choice under these considerations, as it would enable operators and vendors to leverage the existing or planned investments in LTE/EPC hardware in the radio and core network, especially if “Licensed-Assisted Access” is considered a Secondary Component Carrier integrated into LTE.

In some regions in the world, unlicensed technologies need to abide to certain regulations, e.g. Listen-Before-Talk (LBT). Fair coexistence between LTE and other technologies such as Wi-Fi as well as between LTE operators is seen necessary. Even in countries without LBT, regulatory requirements exist to attempt to minimize interference with other users of the unlicensed spectrum. However, it is not enough to minimize interference simply for regulatory aspects. It is also essential to insure that a deployed system will operate as a “good neighbour”, and not significantly impact legacy systems.

Therefore a study is required to determine a single global solution which enhances LTE to enable licensed-assisted access to unlicensed spectrum while coexisting with other technologies and fulfilling the regulatory requirements. When looking at such enhancements, current LTE physical-layer design should be reused as much as possible. To ensure holistic solutions are considered, in-device, co-channel, and adjacent channel intra and inter RAT coexistence scenarios should be included in the study.

## 4	Objective

### 4.1	Objective of SI

This feasibility study will evaluate LTE enhancements for a single global solution framework for licensed-assisted access to unlicensed spectrum. Dual Connectivity is not included in this SI. A standalone access to unlicensed spectrum is not part of the study*. The detailed objectives are as follows:

- Define an evaluation methodology and possible scenarios for LTE deployments, focusing on LTE Carrier Aggregation configurations and architecture where one or more low power Scell(s) (ie. based on regulatory power limits) operates in unlicensed spectrum and is either DL-only or contains UL and DL, and where the PCell operates in licensed spectrum and can be either LTE FDD or LTE TDD. [RAN1]

- Document the relevant requirements and design targets for unlicensed spectrum deployment, in particular:

  - Document the relevant existing regulatory requirements for unlicensed spectrum deployment in the 5GHz bands [RAN4]

  - Document considerations of introducing licensed-assisted access to unlicensed spectrum whilst highlighting the continued importance/need for licensed spectrum allocations [RAN4]

  - Identify and define design targets for coexistence with other unlicensed spectrum deployments, including fairness with respect to Wi-Fi and other LAA services. This should be captured in terms of relevant fair sharing metrics, e.g., that LAA should not impact Wi-Fi services (data, video and voice services) more than an additional Wi-Fi network on the same carrier; these metrics could include throughput, latency, jitter etc. This should also capture in-device coexistence for devices supporting LAA with multiple other-technology radio modems, where it should, e.g., be possible to detect Wi-Fi networks during LAA operation; note that this does not imply concurrent LAA+Wi-Fi reception/transmission. This should also capture co-channel coexistence between different LAA operators and between LAA and other technologies in the same band. [RAN1, RAN4]

- Identify and evaluate physical layer options and enhancements to LTE to meet the requirements and targets for unlicensed spectrum deployments identified in the previous bullet, including consideration of the methods to address the co-existence aspects on unlicensed bands with other LTE operators and other typical use of the band [RAN1]

- Identify the need of and, if necessary, evaluate needed enhancements to the LTE RAN protocols to support deployment in unlicensed spectrum for the scenarios and requirements described above [RAN2]

- Assess the feasibility of base station and terminal operation of 5GHz band (based on regulatory limits) in conjunction with relevant licensed frequency bands. [RAN4]

The identified enhancements should reuse the features of LTE as much as possible. It should be avoided to duplicate work done in other LTE work/study items.

The study will cover both single and multi-operator scenarios, including the case where multiple operators deploy LTE in the same unlicensed spectrum bands.

High priority should be on the completion of the DL only scenario.

* Note that in LTE Carrier Aggregation, UEs are not supposed to receive the current broadcasted system information on an Scell and this Study Item shall keep this assumption.

Liaison with other relevant standards organizations shall be undertaken as necessary.

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

### 4.3	RAN time budget proposal

NOTE:	For WIs/SIs under RAN WG5 leadership this section is not filled out. Otherwise:
For a not yet approved WI/SI the rapporteur has to fill out the last row of the table(s) below up to the target date of the WI/SI (if necessary add further tables): Indicate the number of time units (1 TU ~ 2h), i.e. one value for each session/field. If no time unit is needed, leave the field empty.
Once the WI/SI is approved, the tables below will no longer be updated in the WI/SI description (i.e. the tables reflect the status of the initial approval). But changes can be proposed in the status report of the WI/SI.

| RAN #65 Q4/2014 RAN #66 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 78bis | 78bis | 87bis | 87bis | 87bis | 85bis | 72bis | 72bis | 72bis | 72bis | 79 | 79 | 88 | 88 | 88 | 86 | 73 | 73 | 73 | 73 |
| 4 |  |  |  |  |  |  |  |  |  | 4 |  |  |  |  |  |  |  |  |  |

| RAN #66 Q1/2015 RAN #67 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 80 | 80 | 89 | 89 | 89 | 87 | 74 | 74 | 74 | 74 |
| 4 |  | 1 |  |  |  | 0.5 |  |  |  |

| RAN #67 Q2/2015 RAN #68 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 80bis | 80bis | 89bis | 89bis | 89bis | 87bis | 74bis | 74bis | 74bis | 74bis | 81 | 81 | 90 | 90 | 90 | 88 | 75 | 75 | 75 | 75 |
| 4 |  | 2 |  |  |  |  |  | 0.5 |  | 4 |  | 2 |  |  |  | 0.5 |  |  |  |

| RAN #68 Q3/2015 RAN #69 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 82 | 82 | 91 | 91 | 91 | 89 | 76 | 76 | 76 | 76 |

| RAN #69 Q4/2015 RAN #70 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf | R1L | R1U | R2L | R2U | R2J | R3 | R4RF Core | R4RD Core | R4RF Perf | R4RD Perf |
| 82bis | 82bis | 91bis | 91bis | 91bis | 89bis | 76bis | 76bis | 76bis | 76bis | 83 | 83 | 92 | 92 | 92 | 90 | 77 | 77 | 77 | 77 |

L: LTE, U: UMTS, J: Joint, RD: RRM/demodulation

NOTE:	In case further explanation of the time budget proposal is needed, then please explain this below.

additional comments to the time budget proposal:

## 5	Service Aspects

## 6	MMI-Aspects

## 7	Charging Aspects

## 8	Security Aspects

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  | X | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |
| TR 36.xxx | Feasibility Study on Licensed-Assisted Access to Unlicensed Spectrum | RAN1 | RAN2, RAN4 | RAN #67 - Mar 2015 | RAN #68 - Jun 2015 |  |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
By default a new specs can only be new for one of both parts.

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |

NOTE:	If this is a RAN WID including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Comments for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

## 11	Work item rapporteur(s)

Koorapaty, Havish

Ericsson

Havish (dot) Koorapaty (at) Ericsson (dot) com

David Mazzarese

Huawei

David (dot) Mazzarese (at) Huawei (dot) com

## 12	Work item leadership

Primary: RAN WG1

Secondary: RAN WG2, RAN WG4

NOTE:	If this is a RAN WID including Core and Perf. part, then this WG specifies the WG leading the Core part.
RAN WG4 is by default leading the Perf. part.

## 13	Supporting Individual Members

Supporting IM name

Ericsson

Qualcomm Incorporated

Nokia Networks

Nokia Corporation

Verizon

SoftBank Mobile

Huawei

HiSilicon

NTT Docomo

IAESI

TeliaSonera

Alcatel-Lucent

Alcatel-Lucent Shanghai Bell

InterDigital

Institute for Information Industry

CMCC

T-Mobile US

China Unicom

Panasonic

Sony

KDDI

Deutsche Telekom

Vodafone

Sharp

CHTTL

Acer

ASUSTek

HTC

ITRI

Fujitsu

NEC

Texas Instruments

CATT

LG Electronics

ATR

ip.access

Intel Corporation

Ruckus Wireless

Blackberry

Samsung

Motorola Mobility

AT&T

ZTE

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"