# IEEE / PES /TRANSFORMERS COMMITTEE

Standards Report

To:	Members of Transformers Committee	March 23, 2020

From:	Jim Graham, Standards Coordinator

Executive Summary

This report covers Transformers Committee Standards activity from September 22, 2019 through March 6, 2020.  During this time four revisions to existing standards were approved by the Standards Association Board.

During this same period, the Standards Association Board approved six PARs for revisions; one PAR for modification, three PAR extensions, and one entity PAR for amendment.

Work on PC57.21, which expired in 2018, is in ballot comment resolution and will be submitted to RevCom later this year.  PC57.124 expired in 2019 but is still in draft development.  C57.18.10 also expired in 2019 but has started the ballot process.

Eleven standards will expire in 2020.  Three of these standards are in ballot comment resolution.  Two of these standards have no active PARs.  The others are in draft development.

Twelve PARs are scheduled to expire in 2020.  Three of these activities are in ballot comment resolution, two are in ballot, one is starting the ballot process, and six are in draft development.

In this Report:

- Standards approved	pg.  2

- PARs approved	pg.  2

- Standards Board 2017 Meeting Schedule	pg.  3

- Transformer Committee Ballot Status 	pg.  4

- Transformers Committee PAR Status	pg.  5-10

- Transformer Standards Status	pg. 11- 22

Appendix A    Transformers Committee Organization Chart

Appendix B    IEEE Standards Association Meeting Schedule – 2020

# Standards Approved	(since March 22, 2019)

Approved New Transformer Standards	(None)

Approved Revisions to Transformer Standards	(All expire 31 Dec 2028)

P1276	Guide for the Application of High-Temperature Insulation Materials in Liquid-Immersed Distribution, Power and Regulating Transformers

PC57.12.60	Standard Test Procedure for Thermal Evaluation of Insulation Systems for Dry-Type Power and Distribution Transformers

PC57.13.5	Standard for Performance and Test Requirements for Instrument Transformers of a Nominal System Voltage of 115 kV and Above

PC57.123	Guide for Transformer Loss Measurement

Approved Standards Amendments & Corrigenda	(None)

Standard Approvals Pending	(None)

# PARs Approved	(since March 22, 2019)

Approved PARs – Withdrawals	(None)

Approved PARs for New Projects	(None)

Approved PARs for Revision of Standards	(All expire as noted)

PC57.116	Guide for Transformers Directly Connected to Generators (expires 2023)

PC57.12.28	Standard for Pad-Mounted Equipment--Enclosure Integrity (expires 2024)

PC57.12.29	Standard for Pad-Mounted Equipment--Enclosure Integrity for Coastal Environments (expires 2024)

PC57.12.52	Standard for Sealed Dry-Type Distribution and Power Transformers (expires 2024)

C57.146	Guide for Interpretation of Gases Generated in Silicone-Immersed Transformers (expires 2024)

C57.163	Guide for Establishing Power Transformer Capability while under Geomagnetic Disturbances (expires 2024)

Approved PAR Extensions	(Expires as noted)

PC57.13.8	Standard Requirements for Station Service Voltage Transformers (expires 2021)

PC57.12.60	Standard Test Procedure for Thermal Evaluation of Insulation Systems for Dry-Type Power and Distribution Transformers (expires 2020)

PC57.160	Guide for the Electrical Measurement of Partial Discharges in High Voltage Bushings and Instrument Transformers (expires 2020)

Approved PAR Modifications	(None)

Approved PARs for Amendments & Corrigenda

PC57.93a	Cold Start of Power Transformers filled with Natural Ester Fluids (Entity project)

(expires 2023 - does not affect the expiration date of C57.93)

PAR Approvals Pending	(None)

# 2019 IEEE Standards Board Meeting Schedule

The Standards Board normally has four board meetings per year and three teleconference meetings.  The IEEE 2020 Standards Association meetings schedule is appended to this report.

Deadlines for 2020 Standards Board Submissions:

| Standards Board Meeting | Submission Deadline |
| --- | --- |
| March 3-5, 2020 | 24 January, 2020 |
| April 15, 2020 (RevCom teleconference) April 29, 2020 (NesCom teleconference) | 13 March, 2020 |
| June 1-3, 2020 | 23 April, 2020 |
| September 24,2020 (teleconference) | 14 August, 2020 |
| December 1-3, 2020 | 13 October, 2020 |

Please Note:  The next submission deadline is 24 April, 2020 for the June 2020 NesCom /RevCom teleconference agendas.

Anything that expires at the end of 2020 must be submitted to Standards Board (PARs to NESCOM, standards to REVCOM) by 13 October, 2020

# Transformers Committee Ballot Status	(as of Mar 6, 2020)

| PAR Number | Project Type | Approval PAR Date | PAR Expiration | Invitation Close | Ballot Close | Project Status |
| --- | --- | --- | --- | --- | --- | --- |
| Dielectric Test |  |  |  |  |  |  |
| PC57.160 | New | 15 Jun 2017 | 31 Dec 2020 | 30 Nov 2018 | 09 Jan 2019 | SA Ballot: Comment Resolution |
| Distribution Transformers |  |  |  |  |  |  |
| PC57.12.30 | Revision | 08 Feb 2019 | 31 Dec 2023 | 15 Jan 2020 | 29 Feb 2020 | SA Ballot: Comment Resolution |
| PC57.12.31 | Revision | 08 Feb 2019 | 31 Dec 2023 | 15 Jan 2020 | 29 Feb 2020 | SA Ballot: Comment Resolution |
| Dry Type Transformers |  |  |  |  |  |  |
| PC57.12.01 | Revision | 12 May 2016 | 31 Dec 2020 | 01 Mar 2020 | 02 Apr 2020 | SA Ballot: Ballot |
| PC57.12.91 | Revision | 03 Mar 2016 | 31 Dec 2020 | 01 Mar 2020 | 02 Apr 2020 | SA Ballot: Ballot |
| HVDC Converter Transformers & Smoothing Reactors |  |  |  |  |  |  |
| P1277 | Revision | 17 Feb 2017 | 31 Dec 2021 | 04 Oct 2019 | 05 Mar 2020 | SA Ballot: Comment Resolution |
| Performance Characteristics |  |  |  |  |  |  |
| PC57.18.10 | Revision | 30 Jun 2016 | 31 Dec 2020 | 21 Mar 2020 | NA | SA Ballot: Invitation |
| PC57.21 | Revision | 21 Aug 2014 | 31 Dec 2020 | 19 Dec 2018 | 27 Mar 2019 | SA Ballot: Comment Resolution |
| PC57.32a | Amendment | 17 Feb 2017 | 31 Dec 2021 | 05 Apr 2020 | 05 Mar 2020 | RevCom Agenda (15 Apr 2020) |
| Power Transformers |  |  |  |  |  |  |
| PC57.148 | Revision | 30 Jun 2016 | 31 Dec 2020 | 16 Oct 2019 | 23 Nov 2019 | SA Ballot: Comment Resolution |
| Standards |  |  |  |  |  |  |
| PC57.12.70 | Revision | 14 Jun 2018 | 31 Dec 2022 | 12 Jan 2020 | 29 Feb 2020 | SA Ballot: Comment Resolution |

# Transformers Committee Active PAR Status	(as of Mar 6, 2020)

| PAR Number | WG Chair | Project Type | Project Title | PAR Approval | PAR Expiration | Project Status |
| --- | --- | --- | --- | --- | --- | --- |
| Bushings |  |  |  |  |  |  |
| PC57.19.00 | Peter Zhao | Revision | Standard General Requirements and Test Procedure for Power Apparatus Bushings | 15 Feb 2018 | 31 Dec 2022 | Draft Development |
| PC57.19.02 | Stephen Shull | New | Standard for the Design and Performance Requirements of Bushings Applied to Liquid Immersed Distribution Transformers | 05 Feb 2016 | 31 Dec 2020 | Draft Development |
| PC57.19.100 | Thomas | Revision | Guide for Application of Power Apparatus Bushings | 21 May 2019 | 31 Dec 2023 | Draft Development |
| Dielectric Test |  |  |  |  |  |  |
| PC57.113 | Ali Naderian | Revision | Recommended Practice for Partial Discharge Measurement in Liquid-Filled Power Transformers and Shunt Reactors | 06 Dec 2017 | 31 Dec 2021 | Draft Development |
| PC57.12.200 | Jahromi | New | Guide for the Frequency Domain Spectroscopy Measurement of Transformer Bushings | 27 Sep 2018 | 31 Dec 2022 | Draft Development |
| PC57.160 | Jun Deng | New | Guide for the Electrical Measurement of Partial Discharges in High Voltage Bushings and Instrument Transformers | 15 Jun 2017 | 31 Dec 2020 | SA Ballot: Comment Resolution |
| PC57.168 | Thang | New | Guide for Low Frequency Dielectric Testing for Distribution, Power and Regulating Transformers | 14 Jun 2018 | 31 Dec 2022 | Draft Development |
| PC57.98 | Hochanh | Revision | Guide for Transformer Impulse Tests | 27 Sep 2018 | 31 Dec 2022 | Draft Development |

| PAR Number | WG Chair | Project Type | Project Title | PAR Approval | PAR Expiration | Project Status |
| --- | --- | --- | --- | --- | --- | --- |
| Distribution Transformers |  |  |  |  |  |  |
| PC57.12.20 | Alan Traut | Revision | Standard for Overhead-Type Distribution Transformers 500 kVA and Smaller; High Voltage, 34 500 V and Below; Low Voltage, 7970/13 800Y V and Below | 08 Feb 2019 | 31 Dec 2023 | Draft Development |
| PC57.12.30 | Daniel Mulkey | Revision | Standard for Pole-Mounted Equipment--Enclosure Integrity for Coastal Environments | 08 Feb 2019 | 31 Dec 2023 | SA Ballot: Comment Resolution |
| PC57.12.31 | Daniel Mulkey | Revision | Standard for Pole-Mounted Equipment--Enclosure Integrity | 08 Feb 2019 | 31 Dec 2023 | SA Ballot: Comment Resolution |
| PC57.12.34 | Stephen Shull | Revision | Standard Requirements for Pad-Mounted, Compartmental-Type, Self-Cooled, Three-Phase Distribution Transformers, 10 MVA and Smaller; High-Voltage, 34.5 kV Nominal System Voltage and Below; Low-Voltage, 15 kV Nominal System Voltage and Below | 22 Sep 2016 | 31 Dec 2020 | Draft Development |
| PC57.12.35 | Rhett Chrysler | Revision | Standard for Information Coding for Distribution Transformers and Step-Voltage Regulators | 13 Jun 2019 | 31 Dec 2023 | Draft Development |
| PC57.12.38 | Ali Ghafourian | Revision | Standard for Pad-Mounted-Type, Self-Cooled, Single-Phase Distribution Transformers 250 kVA and Smaller: High Voltage, 34 500 GrdY/19 920 V and Below; Low Voltage, 480/240 V and Below | 28 Sep 2017 | 31 Dec 2021 | Draft Development |
| PC57.167 | Gary Hoffman | New | Guide for Monitoring Distribution Transformers | 14 Jun 2018 | 31 Dec 2022 | Draft Development |

| PAR Number | WG Chair | Project Type | Project Title | PAR Approval | PAR Expiration | Project Status |
| --- | --- | --- | --- | --- | --- | --- |
| Dry Type Transformers |  |  |  |  |  |  |
| PC57.12.01 | Casey Ballard | Revision | Standard for General Requirements for Dry-Type Distribution and Power Transformers | 12 May 2016 | 31 Dec 2020 | SA Ballot: Ballot |
| PC57.12.91 | David Walker | Revision | Standard Test Code for Dry-Type Distribution and Power Transformers | 03 Mar 2016 | 31 Dec 2020 | SA Ballot: Ballot |
| PC57.124 | Tom Prevost | Revision | Recommended Practice for the Detection of Partial Discharge and the Measurement of Apparent Charge in Dry-Type Transformers | 15 Jun 2017 | 31 Dec 2021 | Draft Development |
| PC57.16 | J. Arturo Delrio | Revision | Standard for Requirements, Terminology, and Test Code for Dry-Type Air-Core Series-Connected Reactors | 05 Feb 2016 | 31 Dec 2020 | Draft Development |
| HVDC Converter Transformers & Smoothing Reactors |  |  |  |  |  |  |
| P1277 | Klaus Pointer | Revision | Standard General Requirements and Test Code for Dry-Type and Oil-Immersed Smoothing Reactors and for Dry-Type Converter Reactors for DC Power Transmission | 17 Feb 2017 | 31 Dec 2021 | SA Ballot: Comment Resolution |
| Insulating Fluids |  |  |  |  |  |  |
| PC57.166 | Tom Prevost | New | Guide for Acceptance and Maintenance of Insulating Liquids in Transformers and Related Equipment | 08 Mar 2018 | 31 Dec 2022 | Draft Development |
| Insulation Life |  |  |  |  |  |  |
| PC57.100 | Roger Wicks | Revision | Standard Test Procedure for the Thermal Evaluation of Insulation Systems for Liquid-Immersed Distribution, Power and Regulating Transformers | 30 Oct 2018 | 31 Dec 2022 | Draft Development |
| PC57.154 | Richard Marek | Revision | Standard for Liquid-Immersed Transformers Designed to Operate at Temperatures Above Conventional Limits Using High-Temperature Insulation Systems. | 27 Sep 2018 | 31 Dec 2022 | Draft Development |
| PAR Number | WG Chair | Project Type | Project Title | PAR Approval | PAR Expiration | Project Status |
| Insulation Life |  |  |  |  |  |  |
| PC57.162 | Tom Prevost | New | Guide for the Interpretation of Moisture Related Parameters in Dry, Gas Insulated and Liquid Immersed Transformers and Reactors | 23 Aug 2013 | 31 Dec 2020 | Draft Development |
| PC57.165 | Phillip McClure | New | Guide for Temperature Measurements for Liquid Immersed Transformers and Reactors | 17 Feb 2017 | 31 Dec 2021 | Draft Development |
| PC57.169 | Scott Digby | Revision | Guide for Determination of Maximum Winding Temperature Rise in Liquid-Immersed Transformers | 21 Mar 2019 | 31 Dec 2023 | Draft Development |
| PC57.91 | David Wallach | Revision | Guide for Loading Mineral-Oil-Immersed Transformers and Step-Voltage Regulators | 28 Sep 2017 | 31 Dec 2021 | Draft Development |
| Instrument Transformers |  |  |  |  |  |  |
| PC57.13 2016/Cor | Ross McTaggart | Corrigendum | Standard Requirements for Instrument Transformers - Corrigendum 1 | 21 Mar 2019 | 31 Dec 2023 | Draft Development |
| PC57.13.2 | Thomas Sizemore | Revision | Standard for Conformance Test Procedure for Instrument Transformers | 06 Dec 2017 | 31 Dec 2021 | Draft Development |
| P63253-5713-8 | David Wallace | New | Standard Requirements for Station Service Voltage Transformers | 21 Mar 2019 | 31 Dec 2021 | Draft Development |
| PC57.13.9 | Zoltan Roman | New | Standard for Power-Line Carrier Coupling Capacitors and Coupling Capacitor Voltage Transformers | 23 Mar 2017 | 31 Dec 2021 | Draft Development |
| Performance Characteristics |  |  |  |  |  |  |
| PC57.142 | James McBride | Revision | Guide to Describe the Occurrence and Mitigation of Switching Transients Induced by Transformers, Switching Device, and System Interaction | 23 Mar 2017 | 31 Dec 2021 | Draft Development |
| PC57.149 | Charles Sweetser | Revision | Guide for the Application and Interpretation of Frequency Response Analysis for Oil-Immersed Transformers | 14 Jun 2018 | 31 Dec 2022 | Draft Development |
| PC57.164 | Sanjay Patel | New | Guide for Establishing Short Circuit Withstand Capabilities of Liquid Immersed Power Transformers, Regulators, and Reactors | 30 Jun 2016 | 31 Dec 2020 | Draft Development |
| PAR Number | WG Chair | Project Type | Project Title | PAR Approval | PAR Expiration | Project Status |
| Performance Characteristics |  |  |  |  |  |  |
| PC57.18.10 | Sheldon Kennedy | Revision | Standard Practices and Requirements for Semiconductor Power Rectifier Transformers | 30 Jun 2016 | 31 Dec 2020 | SA Ballot: Invitation |
| PC57.21 | Sanjib Som | Revision | Standard Requirements, Terminology, and Test Code for Shunt Reactors Rated Over 500 kVA | 21 Aug 2014 | 31 Dec 2020 | SA Ballot: Comment Resolution |
| PC57.32a | Sergio Panetta | Amendment | Standard for Requirements, Terminology, and Test Procedures for Neutral Grounding Devices Amendment: Neutral Grounding Resistor Section | 17 Feb 2017 | 31 Dec 2021 | RevCom Agenda (15 Apr 2020) |
| PC57.32.10 | Lijie Ding | New | Guide for the Selection of Neutral-Grounding Devices for High Voltage Direct Current (HVDC) Converter Transformers | 30 Oct 2018 | 31 Dec 2022 | Draft Development |
| Power Transformers |  |  |  |  |  |  |
| P60214-1-57-131 | Craig Colopy | New | Standard Requirements for Tap Changers | 07 Dec 2016 | 31 Dec 2020 | Draft Development |
| PC57.116 | Weijun Li | Revision | Guide for Transformers Directly Connected to Generators | 07 Nov 2019 | 31 Dec 2023 | Draft Development |
| PC57.143 | P. Michael Spurlock | Revision | Guide for Application of Monitoring Equipment to Liquid-Immersed Transformers and Components | 17 Feb 2017 | 31 Dec 2021 | Draft Development |
| PC57.148 | Joe Watson | Revision | Standard for Control Cabinets for Power Transformers | 30 Jun 2016 | 31 Dec 2020 | SA Ballot: Comment Resolution |
| PC57.150 | Greg Anderson | Revision | Guide for the Transportation of Transformers and Reactors Rated 10,000 kVA or Higher | 23 Mar 2017 | 31 Dec 2021 | Draft Development |
| PC57.170 | Kumar Mani | New | Guide for the Condition Assessment of Liquid Immersed Transformers, Reactors and Their Components | 05 Sep 2019 | 31 Dec 2023 | Draft Development |

| PAR Number | WG Chair | Project Type | Project Title | PAR Approval | PAR Expiration | Project Status |
| --- | --- | --- | --- | --- | --- | --- |
| Standards |  |  |  |  |  |  |
| PC57.12.00 | Steve Snyder | Revision | Standard for General Requirements for Liquid-Immersed Distribution, Power, and Regulating Transformers | 17 Feb 2017 | 31 Dec 2021 | Draft Development |
| PC57.12.90 | Stephen Antosz | Revision | Standard Test Code for Liquid-Immersed Distribution, Power, and Regulating Transformers | 06 Dec 2017 | 31 Dec 2021 | Draft Development |
| PC57.12.70 | Jason Varnell | Revision | Standard for Standard Terminal Markings and Connections for Distribution and Power Transformers | 14 Jun 2018 | 31 Dec 2022 | SA Ballot: Comment Resolution |
| PC57.12.80 | Clair Claiborne | Revision | Standard Terminology for Power and Distribution Transformers | 23 Mar 2017 | 31 Dec 2021 | Draft Development |
| PC57.152 | Marcos Ferreira | Revision | Guide for Diagnostic Field Testing of Liquid-Filled Power Transformers, Regulators, and Reactors | 13 Jun 2019 | 31 Dec 2023 | Draft Development |
| Subsurface Transformers & Network Protectors |  |  |  |  |  |  |
| PC57.12.24 | Giuseppe Temin | Revision | Standard for Submersible, Three-Phase Transformers, 3750 kVA and Smaller: High Voltage, 34 500 GrdY/19 920 Volts and Below; Low Voltage, 600 Volts and Below | 08 Feb 2019 | 31 Dec 2023 | Draft Development |
| PC57.12.40 | David Blew | Revision | Standard for Network, Three-Phase Transformers, 2500 kVA and Smaller; High Voltage, 34 500 V and Below; Low Voltage, 600 V and Below; Subway and Vault Types (Liquid Immersed) | 21 May 2019 | 31 Dec 2023 | Draft Development |
| PC57.12.44 | Mark Faukner | Revision | Standard Requirements for Secondary Network Protectors | 26 Mar 2015 | 31 Dec 2021 | Draft Development |

# Transformers Committee Standards Status	(as of Mar 20, 2019)

| Standard Expired | 2018-2019 |  |  |  |
| --- | --- | --- | --- | --- |
| Standard /PAR expires | 2020 | 11 |  |  |
| Standard /PAR expires | 2021 |  |  |  |
| Standard Number | Year | Project Title | SASB Date | Notes |
| Bushings |  | SC Chair: Eric Weatherbee email:eweatherbee@hubbell.com phone: +1 585-768-1272 |  |  |
| C57.19.00 | 2004 | IEEE Standard General Requirements and Test Procedure for Power Apparatus Bushings | 31 Dec 2020 | Draft Development |
| C57.19.01 | 2017 | IEEE Standard for Performance Characteristics and Dimensions for Power Transformer and Reactor Bushings | 31 Dec 2027 | No active PAR |
| 65700-19-03 | 2014 | IEC/IEEE International Standard -- Bushings for DC application | 31 Dec 2024 | No active PAR |
| C57.19.04 | 2018 | IEEE Standard for Performance Characteristics and Dimensions for High Current Power Transformer Bushings with Rated Continuous Current in Excess of 5000 A in Bus Enclosures | 31 Dec 2028 | No active PAR |
| C57.19.100 | 2012 | IEEE Guide for Application of Power Apparatus Bushings | 31 Dec 2022 | Draft Development |
| Dielectric Test |  | SC Chair: Ajith Varghese email: ajith.varghese@spx.com phone: +1 262-442-7197 |  |  |
| C57.113 | 2010 | IEEE Recommended Practice for Partial Discharge Measurement in Liquid-Filled Power Transformers and Shunt Reactors | 31 Dec 2020 | Draft Development |

| Standard Number | Year | Project Title | SASB Date | Notes |
| --- | --- | --- | --- | --- |
| Dielectric Test |  | SC Chair: Ajith Varghese email: ajith.varghese@spx.com phone: +1 262-442-7197 |  |  |
| C57.127 | 2018 | IEEE Guide for the Detection, Location and Interpretation of Sources of Acoustic Emissions from Electrical Discharges in Power Transformers and Power Reactors | 31 Dec 2028 | No active PAR |
| C57.138 | 2016 | IEEE Recommended Practice for Routine Impulse Tests for Distribution Transformers | 31 Dec 2026 | No active PAR |
| C57.161 | 2018 | IEEE Guide for Dielectric Frequency Response Test | 31 Dec 2028 | No active PAR |
| C57.98 | 2011 | IEEE Guide for Transformer Impulse Tests | 31 Dec 2021 | Draft Development |
| Distribution Transformers |  | SC Chair: Ed Smith email: edsmith@h-jenterprises.com phone: +1 636-677-3421 Ext 324 |  |  |
| C57.12.37 | 2015 | IEEE Standard for the Electronic Reporting of Distribution Transformer Test Data | 31 Dec 2025 | No active PAR |
| C57.12.20 | 2017 | IEEE Standard for Overhead-Type Distribution Transformers 500 kVA and Smaller; High Voltage, 34 500 V and Below; Low Voltage, 7970/13 800Y V and Below | 31 Dec 2027 | No active PAR |
| C57.12.28 | 2014 | IEEE Standard for Pad-Mounted Equipment--Enclosure Integrity | 31 Dec 2024 | Draft Development |
| C57.12.29 | 2014 | IEEE Standard for Pad-Mounted Equipment--Enclosure Integrity for Coastal Environments | 31 Dec 2024 | Draft Development |
| C57.12.39 | 2017 | IEEE Standard for Requirements for Distribution Transformer Tank Pressure Coordination | 31 Dec 2027 | No active PAR |
| Standard Number | Year | Project Title | SASB Date | Notes |
| Distribution Transformers |  | SC Chair: Ed Smith email: edsmith@h-jenterprises.com phone: +1 636-677-3421 Ext 324 |  |  |
| C57.12.30 | 2010 | IEEE Standard for Pole-Mounted Equipment--Enclosure Integrity for Coastal Environments | 31 Dec 2020 | SA Ballot: Comment Resolution |
| C57.12.31 | 2010 | IEEE Standard for Pole-Mounted Equipment--Enclosure Integrity | 31 Dec 2020 | SA Ballot: Comment Resolution |
| C57.12.32 | 2019 | IEEE Standard for Submersible Equipment--Enclosure Integrity | 31 Dec 2029 | No active PAR |
| C57.12.34 | 2015 | IEEE Standard Requirements for Pad-Mounted, Compartmental-Type, Self-Cooled, Three-Phase Distribution Transformers, 10 MVA and Smaller; High-Voltage, 34.5 kV Nominal System Voltage and Below; Low-Voltage, 15 kV Nominal System Voltage and Below | 31 Dec 2025 | Draft Development |
| C57.12.35 | 2013 | IEEE Standard Bar Coding for Distribution Transformers and Step-Voltage Regulators | 31 Dec 2023 | Draft Development |
| C57.12.36 | 2017 | IEEE Standard Requirements for Liquid-Immersed Distribution Substation Transformers | 31 Dec 2027 | No active PAR |
| C57.12.38 | 2014 | IEEE Standard for Pad-Mounted-Type, Self-Cooled, Single-Phase Distribution Transformers 250 kVA and Smaller: High Voltage, 34 500 GrdY/19 920 V and Below; Low Voltage, 480/240 V and Below | 31 Dec 2024 | Draft Development |
| C57.15 | 2017 | IEEE Approved Draft Standard Requirements, Terminology, and Test Code for Step-Voltage Regulators | 31 Dec 2027 | No active PAR |

| Standard Number | Year | Project Title | SASB Date | Notes |
| --- | --- | --- | --- | --- |
| Dry Type Transformers |  | SC Chair: Casey Ballard email: robert.c.ballard@ieee.org phone: +1 804-383-2473 |  |  |
| 259 | 1999 | IEEE Standard Test Procedure for Evaluation of Systems of Insulation for Dry-Type Specialty and General-Purpose Transformers | 31 Dec 2020 | No active PAR |
| C57.12.01 | 2015 | IEEE Standard for General Requirements for Dry-Type Distribution and Power Transformers | 31 Dec 2025 | SA Ballot: Ballot |
| C57.12.51 | 2019 | IEEE Guide for Mechanical Interchangeability of Ventilated Dry-Type Transformers | 31 Dec 2029 | No active PAR |
| C57.12.52 | 2012 | IEEE Standard for Sealed Dry-Type Power Transformers, 501 kVA and Higher, Three-Phase, with High-Voltage 601 to 34500 Volts, Low-Voltage 208Y/120 to 4160 Volts--General Requirements | 31 Dec 2022 | Draft Development |
| C57.12.58 | 2017 | IEEE Guide for Conducting a Transient Voltage Analysis of a Dry-Type Transformer Coil | 31 Dec 2027 | No active PAR |
| C57.12.59 | 2015 | IEEE Guide for Dry-Type Transformer Through-Fault Current Duration | 31 Dec 2025 | No active PAR |
| C57.12.60 | 2020 | IEEE Approved Draft Standard Test Procedure for Thermal Evaluation of Insulation Systems for Dry-Type Power and Distribution Transformers | 31 Dec 2030 | No active PAR |
| C57.12.91 | 2011 | IEEE Standard Test Code for Dry-Type Distribution and Power Transformers | 31 Dec 2021 | Draft Development |
| C57.124 | 1991 | IEEE Recommended Practice for the Detection of Partial Discharge and the Measurement of Apparent Charge in Dry-Type Transformers | 31 Dec 2019 | Draft Development |
| C57.134 | 2013 | IEEE Guide for Determination of Hottest-Spot Temperature in Dry-Type Transformers | 31 Dec 2023 | No active PAR |
| C57.16 | 2011 | IEEE Standard for Requirements, Terminology, and Test Code for Dry-Type Air-Core Series-Connected Reactors | 31 Dec 2021 | Draft Development |
| Standard Number | Year | Project Title | SASB Date | Notes |
| Dry Type Transformers |  | SC Chair: Casey Ballard email: robert.c.ballard@ieee.org phone: +1 804-383-2473 |  |  |
| C57.94 | 2015 | IEEE Recommended Practice for Installation, Application, Operation, and Maintenance of Dry-Type Distribution and Power Transformers | 31 Dec 2025 | No active PAR |
| C57.96 | 2013 | IEEE Guide for Loading Dry-Type Distribution and Power Transformers | 31 Dec 2023 | No active PAR |
| HVDC Converter Transformers & Smoothing Reactors |  | SC Chair: Ulf Radbrandt email: ulf.radbrandt@se.abb.com phone: +46 70 360 6190 |  |  |
| 1277 | 2010 | IEEE Standard General Requirements and Test Code for Dry-Type and Oil-Immersed Smoothing Reactors for DC Power Transmission | 31 Dec 2020 | SA Ballot: Comment Resolution |
| 60076-57-129 | 2017 | IEC/IEEE International Standard - Power transformers--Part 57-129: Transformers for HVDC applications | 31 Dec 2027 | No active PAR |
| Insulating Fluids |  | SC Chair: Dave Wallach email: david.wallach@duke-energy.com phone: +1 980-373-4167 |  |  |
| C57.104 | 2019 | IEEE Guide for the Interpretation of Gases Generated in Mineral Oil-Immersed Transformers | 31 Dec 2029 | No active PAR |
| C57.106 | 2015 | IEEE Guide for Acceptance and Maintenance of Insulating Mineral Oil in Electrical Equipment | 31 Dec 2025 | No active PAR |
| C57.111 | 1989 | IEEE Guide for Acceptance of Silicone Insulating Fluid and Its Maintenance in Transformers | 31 Dec 2019 | No active PAR Allowed to expire |
| C57.121 | 1998 | IEEE Guide for Acceptance and Maintenance of Less-Flammable Hydrocarbon Fluid in Transformers | 31 Dec 2019 | No active PAR Allowed to expire |

| Standard Number | Year | Project Title | SASB Date | Notes |
| --- | --- | --- | --- | --- |
| Insulating Fluids |  | SC Chair: Dave Wallach email: david.wallach@duke-energy.com phone: +1 980-373-4167 |  |  |
| C57.130 | 2015 | IEEE Guide for the Use of Dissolved Gas Analysis Applied to Factory Temperature Rise Tests for the Evaluation of Mineral Oil-Immersed Transformers and Reactors | 31 Dec 2025 | No active PAR |
| C57.139 | 2015 | IEEE Guide for Dissolved Gas Analysis in Transformer Load Tap Changers | 31 Dec 2025 | No active PAR |
| C57.146 | 2005 | IEEE Guide for Interpretation of Gasses Generated in Silicone-Immersed Transformers | 31 Dec 2021 | Draft Development |
| C57.147 | 2018 | IEEE Guide for Acceptance and Maintenance of Natural Ester Insulating Liquid in Transformers | 31 Dec 2028 | No active PAR |
| C57.155 | 2014 | IEEE Guide for Interpretation of Gases Generated in Natural Ester and Synthetic Ester-Immersed Transformers | 31 Dec 2024 | No active PAR |
| C57.637 | 2015 | IEEE Guide for the Reclamation of Mineral Insulating Oil and Criteria for Its Use | 31 Dec 2025 | No active PAR |
| Insulation Life |  | SC Chair: Sheldon Kennedy email: skennedy@niagaratransformer.com phone: +1 716-896-6500 |  |  |
| 1276 | 2020 | IEEE Approved Draft Guide for the Application of High-Temperature Insulation Materials in Liquid-Immersed Distribution, Power and Regulating Transformers | 31 Dec 2030 | No active PAR |
| 1538 (PC57.169) | 2000 | IEEE Guide for Determination of Maximum Winding Temperature Rise in Liquid-Filled Transformers | 31 Dec 2021 | Draft Development |
| C57.100 | 2011 | IEEE Standard Test Procedure for Thermal Evaluation of Insulation Systems for Liquid-Immersed Distribution and Power Transformers | 31 Dec 2021 | Draft Development |
| Standard Number | Year | Project Title | SASB Date | Notes |
| Insulation Life |  | SC Chair: Sheldon Kennedy email: skennedy@niagaratransformer.com phone: +1 716-896-6500 |  |  |
| C57.119 | 2018 | IEEE Recommended Practice for Performing Temperature Rise Tests on Liquid-Immersed Power Transformers at Loads Beyond Nameplate Ratings | 31 Dec 2028 | No active PAR |
| C57.154 | 2012 | IEEE Standard for the Design, Testing, and Application of Liquid-Immersed Distribution, Power, and Regulating Transformers Using High-Temperature Insulation Systems and Operating at Elevated Temperatures | 31 Dec 2022 | Draft Development |
| C57.91 | 2011 | IEEE Guide for Loading Mineral-Oil-Immersed Transformers and Step-Voltage Regulators | 31 Dec 2021 | Draft Development |
| Instrument Transformers |  | SC Chair: Thomas Sizemore email: thomas.sizemore.us@ieee.org phone: +1 252-827-3235 |  |  |
| C57.13 | 2016 | IEEE Standard Requirements for Instrument Transformers | 31 Dec 2026 | No active PAR |
| C57.13.2 | 2005 | IEEE Standard for Conformance Test Procedure for Instrument Transformers | 31 Dec 2020 | Draft Development |
| C57.13.5 | 2019 | IEEE Standard for Performance and Test Requirements for Instrument Transformers of a Nominal System Voltage of 115 kV and Above | 31 Dec 2029 | No active PAR |
| C57.13.6 | 2005 | IEEE Standard for High Accuracy Instrument Transformers | 31 Dec 2020 | No active PAR |
| C57.13.7 | 2018 | IEEE Standard for Current Transformers with Maximum Milliampere Secondary Current of 250 mA | 31 Dec 2028 | No active PAR |

| Standard Number | Year | Project Title | SASB Date | Notes |
| --- | --- | --- | --- | --- |
| Performance Characteristics |  | SC Chair: Craig Stiegemeier email: craig.stiegemeier@ieee.org phone: +1 314-679-4568 |  |  |
| 60076-16 | 2018 | IEC/IEEE International Standard - Power transformers - Part 16: Transformers for wind turbine applications | 31 Dec 2028 | No active PAR |
| C57.105 | 2019 | IEEE Approved Draft Guide for Application of Transformer Connections in Three-Phase Electrical Systems | 31 Dec 2029 | No active PAR |
| C57.109 | 2018 | IEEE Guide for Liquid-Immersed Transformers Through-Fault-Current Duration | 31 Dec 2028 | No active PAR |
| C57.110 | 2018 | IEEE Recommended Practice for Establishing Liquid Immersed and Dry-Type Power and Distribution Transformer Capability when Supplying Nonsinusoidal Load Currents | 31 Dec 2028 | No active PAR |
| C57.120 | 2017 | IEEE Guide for Loss Evaluation of Distribution and Power Transformers and Reactors | 31 Dec 2027 | No active PAR |
| C57.123 | 2019 | IEEE Guide for Transformer Loss Measurement | 31 Dec 2029 | No active PAR |
| C57.136 | 2000 | IEEE Guide for Sound Level Abatement and Determination for Liquid-Immersed Power Transformers and Shunt Reactors Rated Over 500 kVA | 31 Dec 2018 | No active PAR |
| C57.142 | 2010 | IEEE Guide to Describe the Occurrence and Mitigation of Switching Transients Induced by Transformers, Switching Device, and System Interaction | 31 Dec 2020 | Draft Development |
| C57.149 | 2012 | IEEE Guide for the Application and Interpretation of Frequency Response Analysis for Oil-Immersed Transformers | 31 Dec 2022 | Draft Development |
| C57.158 | 2017 | IEEE Guide for the Application of Tertiary and Stabilizing Windings in Power Transformers | 31 Dec 2027 | No active PAR |
| C57.159 | 2016 | IEEE Guide on Transformers for Application in Distributed Photovoltaic (DPV) Power Generation Systems | 31 Dec 2026 | No active PAR |
| Standard Number | Year | Project Title | SASB Date | Notes |
| Performance Characteristics |  | SC Chair: Craig Stiegemeier email: craig.stiegemeier@ieee.org phone: +1 314-679-4568 |  |  |
| C57.18.10 | 1998 | IEEE Standard Practices and Requirements for Semiconductor Power Rectifier Transformers | 31 Dec 2019 | SA Ballot: Invitation |
| C57.21 | 2008 | IEEE Standard Requirements, Terminology, and Test Code for Shunt Reactors Rated Over 500 kVA | 31 Dec 2018 | SA Ballot: Comment Resolution |
| C57.32 | 2015 | IEEE Standard for Requirements, Terminology, and Test Procedures for Neutral Grounding Devices | 31 Dec 2025 | No active PAR |
| Power Transformers |  | SC Chair: Bill Griesacker email: wgriesacker@duqlight.com phone: +21 412-916-6446 |  |  |
| 638 | 2013 | IEEE Standard for Qualification of Class 1E Transformers for Nuclear Power Generating Stations | 31 Dec 2023 | No active PAR |
| C57.131 (P60214-1-57-131) | 2019 | IEEE Draft Standard for Tap-Changers - Part 2: Application Guide | 31 Dec 2029 | Draft Development |
| C57.131 | 2012 | IEEE Standard Requirements for Tap Changers | 31 Dec 2022 |  |
| C57.116 | 2014 | IEEE Guide for Transformers Directly Connected to Generators | 31 Dec 2024 | Draft Development |
| C57.12.10 | 2017 | IEEE Standard Requirements for Liquid-Immersed Power Transformers | 31 Dec 2027 | No active PAR |
| C57.125 | 2015 | IEEE Guide for Failure Investigation, Documentation, Analysis, and Reporting for Power Transformers and Shunt Reactors | 31 Dec 2025 | No active PAR |
| 60076-57-1202 (C57.135) | 2016 | IEC/IEEE International Standard Power transformers --Part 57-1202: Liquid immersed phase-shifting transformers | 31 Dec 2026 | No active PAR |
| C57.135 | 2011 | IEEE Guide for the Application, Specification, and Testing of Phase-Shifting Transformers | 31 Dec 2021 | No active PAR |
| Standard Number | Year | Project Title | SASB Date | Notes |
| Power Transformers |  | SC Chair: Bill Griesacker email: wgriesacker@duqlight.com phone: +21 412-916-6446 |  |  |
| C57.140 | 2017 | IEEE Guide for Evaluation and Reconditioning of Liquid Immersed Power Transformers | 31 Dec 2027 | No active PAR |
| C57.143 | 2012 | IEEE Guide for Application for Monitoring Equipment to Liquid-Immersed Transformers and Components | 31 Dec 2022 | Draft Development |
| C57.148 | 2011 | IEEE Standard for Control Cabinets for Power Transformers | 31 Dec 2021 | SA Ballot: Comment Resolution |
| C57.150 | 2012 | IEEE Guide for the Transportation of Transformers and Reactors Rated 10 000 kVA or Higher | 31 Dec 2022 | Draft Development |
| C57.153 | 2015 | IEEE Guide for Paralleling Regulating Transformers | 31 Dec 2025 | No active PAR |
| C57.156 | 2016 | IEEE Guide for Tank Rupture Mitigation of Liquid-Immersed Power Transformers and Reactors | 31 Dec 2026 | No active PAR |
| C57.157 | 2015 | IEEE Guide for Conducting Functional Life Tests on Switch Contacts Used in Insulating Liquid--Immersed Transformers | 31 Dec 2025 | No active PAR |
| C57.17 | 2012 | IEEE Standard Requirements for Arc Furnace Transformers | 31 Dec 2022 | No active PAR |
| C57.93 | 2019 | IEEE Approved Draft Guide for Installation and Maintenance of Liquid-Immersed Power Transformers | 31 Dec 2029 | No active PAR |

| Standard Number | Year | Project Title | SASB Date | Notes |
| --- | --- | --- | --- | --- |
| Standards |  | SC Chair: Jerry Murphy email: jerry.murphy@ieee.org phone: +1 407-824-4194 |  |  |
| C57.12.00 | 2015 | IEEE Standard for General Requirements for Liquid-Immersed Distribution, Power, and Regulating Transformers | 31 Dec 2025 | Draft Development |
| C57.12.90 | 2015 | IEEE Standard Test Code for Liquid-Immersed Distribution, Power, and Regulating Transformers | 31 Dec 2025 | Draft Development |
| C57.12.70 | 2011 | IEEE Standard for Standard Terminal Markings and Connections for Distribution and Power Transformers | 31 Dec 2021 | SA Ballot: Comment Resolution |
| C57.12.80 | 2010 | IEEE Standard Terminology for Power and Distribution Transformers | 31 Dec 2020 | Draft Development |
| C57.144 | 2004 | IEEE Guide for Metric Conversion of Transformer Standards | 31 Dec 2020 | No active PAR |
| C57.152 | 2013 | IEEE Guide for Diagnostic Field Testing of Fluid-Filled Power Transformers, Regulators, and Reactors | 31 Dec 2023 | Draft Development |
| C57.163 | 2015 | IEEE Guide for Establishing Power Transformer Capability while under Geomagnetic Disturbances | 31 Dec 2025 | NesCom Agenda (04 Mar 2020) |

| Standard Number | Year | Project Title | SASB Date | Notes |
| --- | --- | --- | --- | --- |
| Subsurface Transformers & Network Protectors |  | SC Chair: George Payerle email: gpayerle@roadrunner.com phone: +1 330-908-0418 |  |  |
| C57.12.23 | 2018 | IEEE Standard for Submersible Single-Phase Transformers:250 kVA and Smaller; High Voltage 34 500 GrdY/19 920 V and Below; Low Voltage 600 V and Below | 31 Dec 2028 | No active PAR |
| C57.12.24 | 2016 | IEEE Standard for Submersible, Three-Phase Transformers, 3750 kVA and Smaller: High Voltage, 34 500 GrdY/19 920 Volts and Below; Low Voltage, 600 Volts and Below | 31 Dec 2026 | No active PAR |
| C57.12.40 | 2017 | IEEE Standard for Network, Three-Phase Transformers, 2500 kVA and Smaller; High Voltage, 34 500 V and Below; Low Voltage, 600 V and Below; Subway and Vault Types (Liquid Immersed) | 31 Dec 2027 | No active PAR |
| C57.12.44 | 2014 | IEEE Standard Requirements for Secondary Network Protectors | 31 Dec 2024 | Draft Development |